⚡

SPARK

From Spark to Ship

Full App Development Plan — AI Council Edition

Version 1.0  |  Target Launch: Month 3  |  Budget: ₹0

Platforms: iOS & Android  |  Framework: React Native + Expo

# 0. Executive Summary

SPARK is an agentic mobile app that captures your ideas and does all the heavy lifting — researching them, breaking them into actionable tasks, and scheduling those tasks into your calendar automatically. It runs background AI agents that work even when the app is closed, pushing a notification when the work is done. Built entirely on free-tier services until revenue justifies cost.

▸ The Core Promise to Users

"You type your idea. SPARK handles the research, the planning, and the scheduling — then taps your shoulder when it's ready."

Target audience: Students, young professionals, and aspiring founders aged 18–28.

Primary markets: India (Android-first), then global.

# 1. Product Features (What We Are Building)

## 1.1 Core Features — v1 (Must Ship)

A. Idea Capture

- Text input with long-form support for full idea descriptions

- Voice-to-text input using Expo Speech API (free, on-device)

- Idea saved immediately offline (WatermelonDB) and synced to Supabase when online

- Category tagging: App, Business, Content, Side Project, Research, Other

B. Research Agent

- Triggered automatically when user submits an idea

- Runs entirely on the server — app does not need to be open

- Generates 5 targeted search queries from the idea text using an LLM

- Executes searches using Tavily Search API (1,000 free calls/month)

- Synthesizes results into structured output:

  - Concept summary (2–3 paragraphs)

  - Recommended tech stack or tools/resources required

  - Step-by-step process (broken into phases)

  - Estimated time per phase

  - 5–8 curated resource links (articles, docs, videos)

  - Common mistakes to avoid

- Pushes a notification when research is complete: "Your SPARK for [Idea Name] is ready"

C. Scheduler Agent

- After the user reviews research and hits "Schedule It", this agent activates

- First asks the user: preferred working days and time windows (e.g., Mon/Wed/Fri, 7–9 PM)

- Reads available calendar slots via OAuth APIs (Google Calendar, Microsoft Calendar)

- Breaks every step into atomic same-day tasks — no task spans two days

- Each task is scoped to 30–90 minutes so it is completable in a single session

- Writes scheduled task events directly to the user's connected calendar

- Event description contains full context: what to do, why, and a link back into SPARK

- Pushes confirmation notification: "14 tasks scheduled. Your first session is Tuesday at 7 PM"

D. Task Tracking & Rescheduling

- Main "Active Projects" screen shows all in-progress ideas and their task completion %

- Task list view shows all upcoming sessions for an idea in chronological order

- Push notification arrives 30 minutes before each scheduled task session (like an alarm)

- Notification has two action buttons: "I'm on it" (dismiss) and "Reschedule" (inline)

- Rescheduling via notification: opens a bottom sheet to pick a new date/time slot

- Reschedule propagates to connected calendar automatically

- Tasks marked Done from within app or from notification — calendar event updated accordingly

E. Streak & Momentum Tracker

- GitHub-style heatmap showing daily task completion history

- Current streak count in days (resets if no task completed for 24+ hours)

- Momentum Score: composite of streak + completion rate + idea count — displayed as a number

- "Rescue Notification": if 48 hours pass with no activity, agent finds the smallest task in any active project and pushes: "You have 20 minutes? This one task will keep your streak alive"

F. Dig-Deeper Agent (On-Demand)

- In any research output, user can tap any section or bullet and ask "Tell me more"

- A focused research agent runs a targeted deep dive on that specific subtopic

- Response streams in real-time — user sees text appearing live (like ChatGPT)

- Follow-up questions supported in a chat thread below the main research

## 1.2 Phase 2 Features — After Launch

G. Enhancement Agent (Triggers at 40% Completion)

- When 40% of tasks for any idea are marked Done, this agent runs automatically

- Re-researches the idea with updated context: "What enhancements should this project have?"

- Delivers a push notification: "Your project is taking shape — here are 5 enhancements to consider"

- UI switches from "Idea" to "Project" labelling at this milestone — a deliberate psychological shift

H. Idea Aging System

- "Dormant" state: idea not scheduled or worked on for 14 days

- Gentle push at Day 14: "This idea is sleeping. Wake it up?"

- "Archived" state at Day 30 with prompt: delete, restart, or share with a friend (referral mechanic)

I. Idea Collision

- Once user has 3+ dormant ideas, agent surfaces two and asks: "What if these two combined?"

- Generates a hybrid concept brief — a creative prompt to spark new momentum

J. Vibe Code Ready Export

- One-tap export of a fully structured PRD (Product Requirements Document)

- Includes a Cursor/Bolt/Lovable-ready system prompt to immediately start AI coding

- Exports as Notion page, markdown file, or shared link

K. Integrations (Phase 2)

- Notion: sync idea research output as a Notion page

- Google Tasks / Microsoft To Do: sync task list into these apps

- Apple Calendar (CalDAV): same scheduling flow as Google/Microsoft

# 2. Tech Stack — Full Free-Tier Breakdown

## 2.1 Mobile App Layer

| Technology | Purpose | Free Tier Limit | Notes |
| --- | --- | --- | --- |
| React Native + Expo | Cross-platform iOS + Android app | Unlimited | One codebase, both stores |
| Expo Router | File-based navigation | Unlimited | No extra setup needed |
| WatermelonDB | Offline-first local database | Unlimited | Ideas saved offline instantly |
| Expo Speech API | Voice-to-text for idea capture | Unlimited (on-device) | No API cost |
| Expo Notifications | Push notifications (iOS + Android) | Unlimited | Handles APNs + FCM |
| React Native Reanimated | Smooth animations and gestures | Unlimited | 60fps, native thread |
| Lottie React Native | Micro-animations and loading states | Unlimited | Free animations on LottieFiles |

## 2.2 Backend & Infrastructure

| Service | Purpose | Free Tier Limit |
| --- | --- | --- |
| Supabase | PostgreSQL DB + Auth + Realtime + Storage | 500MB DB, 50k MAU, 2GB bandwidth/mo |
| Cloudflare Workers | API layer — handles all HTTP requests | 100,000 requests/day free |
| Inngest | Background job queue for agents | 50,000 function runs/month free |
| Upstash Redis | Rate limiting + caching (Phase 2) | 10,000 commands/day free |

## 2.3 AI / LLM Layer

| Service | Used For | Cost Model |
| --- | --- | --- |
| OpenRouter | LLM routing gateway — lets us swap models freely | Pay per token, no monthly fee |
| Gemini 1.5 Flash | Research synthesis, task breakdown (bulk work) | ~₹0.006 per 1,000 ideas researched |
| Claude 3 Haiku | Scheduling logic, structured JSON outputs | Cheap, fast, great at structure |
| GPT-4o mini | Fallback for complex synthesis tasks | Used sparingly, only when needed |
| Tavily Search API | Live web search for research agent | 1,000 free searches/month |

▸ Cost Estimate at 1,000 Users

Assume each user researches 3 ideas/month = 3,000 research runs.

Each run: ~5 Tavily searches + ~10,000 tokens of LLM work.

Tavily: 3,000 calls/month → need paid plan at $35/mo (~₹2,900) at this scale.

LLM (Gemini Flash): 30M tokens → ~$2.25 (~₹185).

Total AI cost at 1,000 MAU: ~₹3,100/month. Recover this with just 16 Pro subscribers at ₹199/mo.

## 2.4 Calendar & Integrations

| API | Integration Type | Auth Method | Cost |
| --- | --- | --- | --- |
| Google Calendar API | Read free/busy + write events | OAuth 2.0 | Free (1M requests/day) |
| Microsoft Graph API | Read + write Outlook/O365 Calendar | OAuth 2.0 | Free |
| Apple Calendar (CalDAV) | Read + write via standard protocol | OAuth / App-Specific Password | Free |
| Notion API | Write research output as Notion page | OAuth 2.0 | Free |
| Google Tasks API | Sync task list (Phase 2) | OAuth 2.0 | Free |

## 2.5 Developer & Deployment Tools

| Tool | Purpose | Free Tier |
| --- | --- | --- |
| GitHub | Code hosting + CI/CD actions | Unlimited private repos, 2,000 CI mins/mo |
| Expo EAS Build | Build iOS .ipa and Android .apk | 2 builds/month free |
| Vercel | Web dashboard / admin panel (optional) | 100GB bandwidth/mo free |
| PostHog | Product analytics + funnels | 1M events/month free |
| Sentry | Error tracking and crash reports | 5,000 errors/month free |
| RevenueCat | In-app subscription management | Free up to $2,500 MRR |
| Figma | UI/UX design and prototyping | Free (3 projects) |

# 3. System Architecture

## 3.1 High-Level Data Flow

The entire system is event-driven. Every action in the app fires an event that the backend processes asynchronously. The app never waits for agent work — it submits and gets notified when complete.

▸ Idea Research Flow (Step by Step)

1. User types idea in app → saved to WatermelonDB instantly (offline safe)

2. App sends POST to Cloudflare Worker: { userId, ideaId, ideaText }

3. Worker validates auth (Supabase JWT), inserts idea into Supabase DB, fires Inngest event: "idea.submitted"

4. Inngest picks up event, runs Research Agent function (server-side):

a. LLM call #1: Generate 5 search queries from idea text

b. Tavily API: Execute all 5 searches in parallel

c. LLM call #2: Synthesize search results into structured JSON (summary, steps, stack, resources)

d. Write structured output to Supabase research_results table

e. Supabase Realtime broadcasts update → app shows result live if open

f. Inngest triggers push notification via Expo Push API

5. User receives notification. Taps → app opens to full research output.

▸ Scheduling Flow (Step by Step)

1. User reviews research, taps "Schedule It"

2. Onboarding sheet: "Which days can you work? What times work best?"

3. App prompts OAuth consent for Google/Microsoft Calendar (first time only)

4. App sends POST to Cloudflare Worker with: userId, ideaId, preferences, calendarTokens

5. Inngest event: "idea.schedule_requested"

6. Scheduler Agent runs:

a. Calls Google/Microsoft Calendar API to read free/busy slots for next 4 weeks

b. LLM breaks research steps into atomic same-day tasks (30–90 min each)

c. Assigns tasks to available slots respecting user preferences

d. Writes events to calendar via API (includes deep-link back to app)

e. Saves schedule to Supabase tasks table

7. Notification: "14 tasks scheduled. First session: Tuesday, 7 PM"

## 3.2 Database Schema (Supabase PostgreSQL)

| Table | Key Columns | Purpose |
| --- | --- | --- |
| users | id, email, name, streak_count, momentum_score, created_at | User accounts and stats |
| ideas | id, user_id, title, description, category, status (active/dormant/archived), created_at | Core idea records |
| research_results | id, idea_id, summary, steps_json, stack_json, resources_json, status (pending/complete) | Agent research output |
| tasks | id, idea_id, user_id, title, description, scheduled_date, duration_mins, status, calendar_event_id | Atomic scheduled tasks |
| calendar_integrations | id, user_id, provider (google/microsoft/apple), access_token, refresh_token, expires_at | OAuth tokens per calendar |
| user_preferences | id, user_id, working_days (array), preferred_start_time, preferred_end_time, max_session_mins | Scheduling preferences |
| agent_jobs | id, idea_id, type (research/schedule/enhance/dig), status, started_at, completed_at, error | Agent job tracking |
| streaks | id, user_id, date, tasks_completed, updated_at | Daily completion log for heatmap |

## 3.3 Agent Design

| Agent | Trigger | LLM Used | Avg Runtime | Notification? |
| --- | --- | --- | --- | --- |
| Research Agent | Automatic on idea submit | Gemini 1.5 Flash | 15–40 seconds | Yes — when complete |
| Scheduler Agent | User taps "Schedule It" | Gemini 1.5 Flash | 10–25 seconds | Yes — summary of schedule |
| Enhancement Agent | Auto at 40% tasks complete | Gemini 1.5 Flash | 20–45 seconds | Yes — "Enhancements ready" |
| Dig-Deeper Agent | User taps "Tell me more" | Claude Haiku (streaming) | Streams in real-time | No — streamed directly |
| Rescue Agent | Cron job: runs daily at 6 PM | Gemini Flash (lightweight) | 5 seconds | Yes — if user inactive 48h |

# 4. UX Design Guidelines

## 4.1 Core Design Principles

- Dark theme by default — target users work late nights on ideas

- Each idea gets a unique color accent so the app feels personal, not generic

- The app should feel like a thinking partner, not a task manager

- Status of agents must be visible at all times — "Spark is researching your idea..." with a live indicator

- Every screen accessible in 2 taps maximum from the home screen

## 4.2 Screen Map (All Screens to Design)

| Screen Name | Function | Priority |
| --- | --- | --- |
| Onboarding (3 slides) | Value prop + sign up + first idea capture prompt | P0 — Ship Day 1 |
| Home / Idea Inbox | Card list of all ideas with status indicators | P0 — Ship Day 1 |
| New Idea Sheet | Bottom sheet: text + voice input, category selector | P0 — Ship Day 1 |
| Idea Detail | Full research output with collapsible sections | P0 — Ship Day 1 |
| Schedule Setup Sheet | Preference collection before scheduling | P0 — Ship Day 1 |
| Calendar Permissions | OAuth consent flow and calendar picker | P0 — Ship Day 1 |
| Active Project View | Task list + completion % + next session info | P0 — Ship Day 1 |
| Streak Dashboard | Heatmap + streak count + momentum score | P1 — Week 3 |
| Settings | Calendar integrations, preferences, account | P1 — Week 3 |
| Dig-Deeper Chat | Streaming chat thread for follow-up research | P1 — Week 5 |
| Enhancement Cards | Cards showing AI-generated project enhancements | P2 — Month 2 |
| PRD Export Screen | Vibe Code Ready export and share options | P2 — Month 2 |
| Subscription / Pro Screen | Upgrade prompt and feature comparison | P2 — Month 3 |

## 4.3 Key Interaction Details

Idea Card Design (Home Screen)

- Card shows: idea title, category badge, status chip (Researching / Ready / Scheduled / In Progress / Dormant)

- Active agent: card has a pulsing glow border in the idea's accent color

- Swipe left on card: archive / delete options

- Swipe right: quick-mark top task as Done

Research Output Design (Idea Detail Screen)

- Research text streams in with a typewriter animation when first loaded

- Sections are collapsible accordions: Summary, Steps, Tech Stack, Resources, Mistakes to Avoid

- Each bullet in Steps section is tappable → opens Dig-Deeper agent inline

- Sticky bottom bar: "Schedule It" button + estimated total time badge

Push Notification Design

- Rich notification with app icon and idea title in header

- Body: single clear sentence about what's ready or what's due

- Action buttons: 2 max per notification (e.g., "View" + "Reschedule" OR "Done" + "Skip")

- Tapping notification body: deep links directly into the relevant screen in app

# 5. Development Roadmap

## Month 1 — Foundation (Weeks 1–4)

▸ Goal: Working app that captures ideas and returns research. Internal alpha with 5 friends.

| Week | Tasks |
| --- | --- |
| Week 1 | Project setup: Expo + React Native + Supabase init. Auth screens (email magic link + Google OAuth). Basic DB schema. Figma designs for home + idea detail screens. |
| Week 2 | Home screen (idea card list). New Idea bottom sheet (text + voice). WatermelonDB local storage. Idea syncs to Supabase. Cloudflare Worker: POST /ideas endpoint. |
| Week 3 | Inngest setup. Research Agent v1: Tavily search + OpenRouter LLM call. Structured JSON output saved to Supabase. Push notification on completion via Expo. |
| Week 4 | Idea Detail screen renders research output with accordion sections. Streaming text animation. Internal alpha: 5 users. Bug fixes + performance pass. Figma for scheduling screens. |

## Month 2 — Calendar + Scheduling (Weeks 5–8)

▸ Goal: Full scheduling loop working end-to-end. Closed beta with 50 users.

| Week | Tasks |
| --- | --- |
| Week 5 | Google Calendar OAuth 2.0 flow. Read free/busy slots via Calendar API. User preference collection screen (working days + times). Scheduler Agent v1: task atomization logic. |
| Week 6 | Scheduler Agent v2: calendar write-back (create events via API). Task list screen in app. Task completion flow (mark done, progress %). Reschedule via notification actions. |
| Week 7 | Microsoft Calendar / Outlook integration (same pattern as Google). Streak tracker: daily completion logging. Heatmap component. Streak count + Momentum Score calculation. |
| Week 8 | Rescue notification Cron agent. Active Project screen with progress rings. Performance testing with 50 beta users. Bug triage. Figma for Phase 2 screens. |

## Month 3 — Polish, Launch & Monetise (Weeks 9–12)

▸ Goal: App Store + Play Store live. First paying users.

| Week | Tasks |
| --- | --- |
| Week 9 | Dig-Deeper Agent with streaming (SSE). Enhancement Agent (40% trigger). Idea Aging + Dormant system. Onboarding flow (3-slide intro + first idea prompt). Settings screen. |
| Week 10 | App Store assets: icon, screenshots, preview video, description. Privacy Policy + Terms of Service. Apple Sign-In (required by App Store). Account deletion flow. Legal review. |
| Week 11 | Submit to App Store (review takes 1–3 days). Submit to Play Store (review takes 1–3 days). Fix any rejection issues. RevenueCat integration for Pro subscription (₹199/mo). |
| Week 12 | ProductHunt launch. LinkedIn/Twitter/Reddit GTM posts. Monitor analytics (PostHog). Sentry error monitoring. Customer support flow setup. First iteration based on user feedback. |

## Month 4 — Growth (Weeks 13–16)

▸ Goal: 1,000 MAU. ₹20,000+ MRR. Feature velocity increases.

| Week | Tasks |
| --- | --- |
| Week 13 | Notion integration. Vibe Code Ready PRD export. Apple Calendar (CalDAV). Idea Collision feature. |
| Week 14 | Google Tasks + Microsoft To Do sync. Referral mechanic on archived ideas. Paid marketing begins. |
| Week 15 | Analytics review: funnel drop-offs, churn points. Feature iteration based on real user data. |
| Week 16 | Version 1.1 release. Scale planning (if free tiers are being hit). Investor/accelerator applications. |

# 6. App Store Requirements Checklist

## 6.1 Apple App Store (iOS)

- Apple Developer Account: $99/year (~₹8,300) — this is the ONLY required paid item

- Apple Sign-In: mandatory if any other social login is offered

- Account Deletion: users must be able to delete their account in-app (App Store requirement since 2022)

- Privacy Policy URL: must be publicly accessible (host on Notion or GitHub Pages — free)

- App Privacy "Nutrition Label": declare data collected (email, usage data) in App Store Connect

- Age Rating: complete the age rating questionnaire — SPARK will be 4+ (no objectionable content)

- Screenshots: 6.7" (iPhone 15 Pro Max), 12.9" (iPad Pro) — minimum required sizes

- App Preview Video: optional but increases conversion by ~25%

- Push Notification entitlement: enabled in Expo EAS Build config

## 6.2 Google Play Store (Android)

- Google Play Developer Account: $25 one-time (~₹2,000)

- Target API Level: Android 14 (API 34) — required for new apps in 2024

- Privacy Policy: same URL as iOS, linked in Play Console

- Data Safety section: declare what data is collected and why (similar to Apple Nutrition Label)

- App signing: handled by Google Play App Signing (enable in Play Console)

- Content Rating: complete IARC questionnaire — will rate Everyone

- Screenshots: phone (1080x1920px min), 7-inch tablet, 10-inch tablet

- Feature Graphic: 1024x500px banner shown on Play Store listing

## 6.3 Total One-Time Cost to Launch

| Item | Cost | Notes |
| --- | --- | --- |
| Apple Developer Account | ₹8,300/year | Required — no way around it |
| Google Play Developer Account | ₹2,000 one-time | Required — no way around it |
| Domain name (optional) | ₹800/year | For privacy policy URL — or use Notion free |
| Everything else | ₹0 | All services on free tiers |
| TOTAL MINIMUM | ₹10,300 | To be in both stores (Apple account dominates) |

▸ Important: Apple Account is the Real Cost

The ₹8,300 Apple Developer Account is the one non-negotiable cost. If budget is truly ₹0,

consider launching Android-only first via Play Store (₹2,000 one-time) and raising the ₹8,300

from first Android revenue or from the Apple Developer Program's free membership for students

(Apple offers free membership via certain university programs — check your institution).

# 7. Monetisation Strategy

## 7.1 Freemium Model

| Feature | Free Tier | Pro Tier (₹199/mo) |
| --- | --- | --- |
| Ideas per month | 3 | Unlimited |
| Research Agent | Yes | Yes (priority queue) |
| Calendar integrations | Google Calendar only | All integrations |
| Scheduler Agent | Yes | Yes |
| Dig-Deeper Agent | 5 queries/month | Unlimited |
| Enhancement Agent | No | Yes |
| Notion / Tasks sync | No | Yes |
| PRD / Vibe Code Export | No | Yes |
| Streak + Heatmap | Yes (30-day history) | Full history |
| Idea history | Last 10 ideas | Unlimited archive |

## 7.2 Revenue Milestones

| Milestone | MAU | Pro Conversion | MRR | Timeline Target |
| --- | --- | --- | --- | --- |
| Break-even (AI costs) | 1,000 | 2% = 20 users | ₹3,980 | Month 4 |
| Profitable | 3,000 | 3% = 90 users | ₹17,910 | Month 6 |
| Growth stage | 10,000 | 5% = 500 users | ₹99,500 | Month 9 |
| Scale | 100,000 | 4% = 4,000 users | ₹7,96,000/mo | Year 2 |

# 8. Risks & Mitigations

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Tavily free tier runs out at 1,000 searches/month | High by Month 2 | Medium | Rate-limit free users. Cache research results — same topic queried twice reuses cached output. |
| Apple rejects app for push notification misuse | Low | High | Follow Apple HIG for notifications exactly. Provide easy opt-out in Settings. Don't send more than 2 notifications/day. |
| Calendar OAuth tokens expire, break scheduling | Medium | High | Store refresh tokens securely in Supabase. Auto-refresh before every Scheduler Agent run. Handle 401 errors gracefully with re-auth prompt. |
| Agent runs take too long (user frustrated) | Medium | Medium | Show a live "Researching..." indicator in-app via Supabase Realtime. Set 90-second timeout with graceful partial result fallback. |
| Competitor ships similar app | Medium | Medium | First-mover advantage + network effects from streak sharing. Focus on Indian market depth before going global. |
| LLM costs spike unexpectedly | Low | Medium | Set hard spending limits in OpenRouter dashboard. Gate expensive agents (Enhancement, Dig-Deeper) behind Pro tier. |

# 9. Go-to-Market Strategy (₹0 Budget)

## 9.1 Pre-Launch (Month 1–2)

- Build in public on Twitter/X and LinkedIn — post weekly updates: "Building SPARK, day 14: the research agent just worked for the first time"

- Create a waitlist landing page on Notion (free) or Carrd (free) — collect emails before launch

- Post in relevant communities: r/IndiaStartups, r/Entrepreneur, r/reactnative, IndiaHacks Discord

- Share the idea with 10 people in your college — get 5 to commit to being beta users

- Document the build journey as a thread series — "Building a ₹0 AI app" performs very well on LinkedIn in India

## 9.2 Launch (Month 3)

- ProductHunt launch: prepare assets 2 weeks early. Launch on a Tuesday–Thursday for best visibility

- Post on r/Apple, r/Android, r/productivity, r/nocode, r/vibe_coding on launch day

- Direct DM 20 tech YouTubers/creators in India (size: 10k–100k subscribers) — offer free Pro access for an honest review

- Post in college WhatsApp/Telegram groups — "I built an app to help you actually execute your ideas"

- Email the waitlist collected in pre-launch phase

## 9.3 Growth (Month 4+)

- Referral mechanic: "Share your dormant idea with a friend — they get 1 free research run"

- Build streak sharing — "I've been building for 14 days straight with SPARK 🔥" as a share card

- Apply to startup accelerators: NASSCOM, T-Hub, IIT incubators — free mentorship + credibility

- Cold email 10 college entrepreneurship cells to use SPARK in their idea competitions

# 10. Council Sign-Off & First Action Items

## 10.1 The Council's 3 Non-Negotiables

▸ Agent A (Developer):

Do NOT build a custom backend server. Supabase + Cloudflare Workers + Inngest handles everything. A custom Node.js server will drain your time and cost money. Stay serverless until 500k+ users.

▸ Agent C (Architect):

Do NOT use LangChain or complex agent frameworks. Write your 4 agents as simple async functions that call APIs directly. You can always add complexity later — you cannot remove it.

▸ Agent D (TPM):

Ship an imperfect v1 by end of Month 1 to 5 real users. Real user feedback is worth 100x any planning document. The plan changes the moment it meets users — and that's good.

## 10.2 Your First 5 Actions — Start Today

| # | Action | Time Required | Outcome |
| --- | --- | --- | --- |
| 1 | Create a new Expo project: npx create-expo-app@latest spark | 30 minutes | Working mobile app shell on your phone |
| 2 | Create Supabase project at supabase.com — free account, set up the users and ideas tables | 45 minutes | Database live, auth ready |
| 3 | Create Inngest account at inngest.com — free, write your first "hello world" background function | 1 hour | Agent infrastructure proven |
| 4 | Get Tavily API key at tavily.com and OpenRouter key at openrouter.ai — test one research query in Postman | 1 hour | AI research pipeline proven |
| 5 | Open Figma — draw the Home screen and New Idea sheet as wireframes. Just boxes and text. | 2 hours | Visual target to build toward |

⚡  SPARK — From Spark to Ship

The idea graveyard ends here.